REPLENISH AUTOPILOT

Team Plan & Duty Split — Detailed Build Brief

Grok Bot Commerce · London Hackathon — Fleek, Saturday 26 September 2026

Team: Lucas Malik (trust layer) · Gabriel Moura (brain + face)

One-liner A cross-retailer replenishment agent that runs your cart without building a profile of you. Signal → compare → scoped order → audit, with the privacy panel as the closing shot. This document assigns every hour, every table, and every demo beat to a named owner.

1. Role Split & Rationale

|  | Lucas Malik | Gabriel Moura |
| --- | --- | --- |
| Strengths to exploit | Security architecture, Zero Trust, Supabase/Postgres, infra & cloud (AWS/GCP/Docker), TypeScript/Next.js, REST APIs | AI/ML engineering, agent loops, FastAPI + Next.js full-stack, shipping polished AI-data-analysis demos (MoneyX-Ray) |
| Owns | The trust layer — Supabase schema, RLS policies, scoped spend tokens, policy engine, Shopify order path, audit log, Vercel deploy | The brain + face — agent loop (signal → Tavily compare → decision), Recharge signal source, privacy panel UI, demo presentation |
| Why this fits | The project’s differentiator is the trust layer; it maps 1:1 to his Zero Trust / IAM dissertation. He can credibly say in Q&A: “this is my dissertation topic as a product.” | MoneyX-Ray proves he ships AI + data-analysis UIs fast — exactly the privacy panel job — and has stronger stage presence for the 3-minute slot. |

Component ownership map

| Component | Owner | Notes |
| --- | --- | --- |
| Supabase project + 8 tables + RLS | Lucas | Schema from build plan §7; every table carries user_id with policy auth.uid() = user_id |
| Shopify dev store, shpat_ token, order path | Lucas | Test mode, one-click order endpoint, pre-staged cart. Critical path — first thing done. |
| Policy engine (token check) | Lucas | cap / category / TTL → allow ¦ deny ¦ escalate. The single integration point at 13:30. |
| Recharge signal source (+ CSV seed fallback) | Gabriel | Webhook (HMAC-validated) if live by 10:20, else CSV seed into consumables table |
| Scheduler / est_empty_date | Gabriel | days-until-empty < threshold → ReorderSignal |
| Tavily compare loop | Gabriel | ReorderSignal → 3-shop structured price list → price_findings rows |
| Privacy panel UI (Supabase Realtime) | Gabriel | Consent, data-touched view, token card, audit trail, one-tap revoke button |
| Revoke wiring (panel → inert agent) | Lucas | Button flips spend_tokens.status; policy engine denies. Tested together at 14:30. |
| Vercel deploy + env vars | Lucas | Supabase + Tavily keys; live URL for judges before freeze |
| Repo, README, submission packaging | Both | README leads with privacy architecture + UCP/AP2 alignment |

2. Hour-by-Hour Timeline (9:45 → 16:30)

Each block lists the owner’s tasks and a done-when gate. Gates are checked out loud at the end of each block — if a gate fails, the fallback fires immediately, not “later”.

| Window | Milestone | Lucas (trust layer) | Gabriel (brain + UI) | Gate (done-when) |
| --- | --- | --- | --- | --- |
| 9:45–10:30 | Scaffold | Supabase project created; all 8 tables + RLS policies in; Shopify dev store up with shpat_ token (read/write_orders). Verify: a second user_id sees zero rows. | Recharge test account + webhook configured. If not live by 10:20 → flip to CSV seed immediately (pre-prepared file, 5-min import). Draft agent loop skeleton in Cursor. | RLS verified with a second user_id; signal source decided (webhook OR seed) |
| 10:30 | Contract checkpoint (5 min, both — non-negotiable) | Agree the ReorderSignal shape and table names; write it into a shared CONTRACT.md in the repo. | Same. Nothing after this point depends on guessing. | CONTRACT.md committed to the repo |
| 10:30–12:00 | Signal spine | Policy engine stub: check_token(token_id) → allow/deny/escalate. Pre-stage Shopify test-mode cart + one-click order endpoint. | Recharge/seed → consumables table → scheduler computes est_empty_date → first live ReorderSignal emitted. | A seeded subscription produces a ReorderSignal; policy stub returns allow for a valid token |
| 12:00–13:30 | Tavily compare | Policy engine finished (all three outcomes). Shopify order path tested end-to-end with a fake token (dry run — no real order yet). Cache price_findings + pre-warm the 3 shops (rate-limit insurance). | ReorderSignal → Tavily → structured price/stock list across 3 shops → rows written to price_findings with evidence_url. | Structured 3-shop price list for one product; dry-run order succeeds |
| 13:30–14:30 | Order lands (integration) | Integration owner: token check → real Shopify order on dev store → audit_log row written (inputs, options, choice, reason, token used). Gabriel watches. | Privacy panel UI in parallel — it does not depend on the order landing: consent view, data-touched view, token card, audit trail over Supabase Realtime. | A real order lands on the dev store with a matching audit row |
| 14:30–15:30 | Panel live + full loop | Wire one-tap revoke → agent inert (revoke flips spend_tokens.status; policy engine denies next action). Seed clean demo data (one consumable, 3 shops, one past order). | Panel complete and reading live rows. Run the FULL loop together: signal → compare → order → audit row visible on panel. | Revoke mid-flow makes the agent inert; full loop runs clean once |
| 15:30–16:10 | Rehearse + harden | Demo operator — drives the live run, hands on the stack in case something wobbles. Record fallback video of the full 3-min flow. | Presenter. Run the 3-minute script twice (timed). Fix anything that fumbled between runs. | Two clean timed runs; recording saved |
| 16:10–16:30 | Submit | Repo + README (privacy architecture first, UCP/AP2 alignment named); Vercel deploy verified with Supabase + Tavily env vars; live URL tested from a clean browser. | Recording backup attached to submission; final packaging check against the submission form. | Submitted before 16:30 freeze; recorded fallback exists |

3. The 10:30 Contract (write this down together)

The single most common 2-person failure mode is building against different assumptions about a data shape for four hours. Freeze these in CONTRACT.md at 10:30:

| Item | Agreed shape |
| --- | --- |
| ReorderSignal (the one object that crosses the ownership boundary) | { consumable_id, product_key, est_empty_date, days_until_empty, source } — emitted by Gabriel’s scheduler, consumed by Lucas’s policy engine |
| Policy verdict | allow ¦ deny(reason) ¦ escalate(reason) — returned to the agent loop; deny/escalate never place an order |
| Table names (from build plan §7) | users, consumables, shops, price_findings, spend_tokens, orders, audit_log, consent |
| Token contract | spend_tokens row: max_amount, category_scope, issued_at, expires_at, revoked_at, status — minted and revoked only via the privacy panel |
| Audit record (written by Lucas’s order path) | { action, inputs(jsonb), options(jsonb), choice, reason, token_id } — this is what the panel renders; Gabriel’s UI reads audit_log + spend_tokens + consent, nothing else |

4. Communication Protocol

One shared repo, two branches: lucas/trust-layer and gabriel/brain-ui, merged only at the 13:30 integration and again at 14:30. No long-lived divergence.

Discord voice channel open all day; pings for decisions, not updates. Status updates happen at block gates, out loud, in one sentence each.

Decision rule: owner decides within their component; cross-boundary changes (anything touching the contract) require both, decided in under 2 minutes or deferred to the next gate.

Escalation to sponsors: Gabriel handles Discord sponsor channels (Cursor credits, Tavily via Greta, Supabase credits) — Lucas stays on the build.

5. Risk Register with Named Owners

| Risk | Mitigation | Owner | Trigger / deadline |
| --- | --- | --- | --- |
| Recharge API access or webhook latency at the event | Pre-seed CSV of subscriptions; demo signal from seed data, live webhook as bonus | Gabriel | Decide at 10:20 sharp — no heroics |
| Shopify checkout friction in a 3-min demo | Dev store in test mode + one-click order endpoint; cart pre-staged | Lucas | Dry run must pass by 13:30 |
| “Just another shopping bot” perception | Lead and end on the privacy panel; never open on “it bought a thing” | Gabriel (presenter) | Baked into script — rehearsed at 15:30 |
| Tavily rate limits mid-demo | Cache price_findings; pre-warm the 3 shops before going live | Lucas | Pre-warm done by 13:30 |
| Scope creep eats the freeze | WON’T list is binding (below); privacy panel is a read view, not a new system | Both | Any scope question → check the list first |
| Live demo hiccup at 17:30 | Recorded fallback video ready by 16:10; Lucas operates live run, can take over mid-demo | Both | Recording saved before freeze |
| Trust framing stolen by GhostCart (crypto anonymity) | Position as consumer-trust (you own your data + control), cite Visa/Checkout.com research | Lucas (Q&A) | Prep answers during 15:30 block |

Scope discipline (binding)

MUST: signal → compare → scoped order → audit + privacy panel. This is the entire demo.

SHOULD: per-category consent; live RLS proof on screen (second user_id sees zero rows).

WON’T (cut without guilt): real recurring billing, returns handling, multi-currency, full zero-knowledge/encryption, merchant-facing app, more than 3 shops.

6. Demo Beat Sheet (3 minutes — Top 5 slot at 17:30)

| Time | On screen | Line (Gabriel) | Lucas (operator) |
| --- | --- | --- | --- |
| 0:00–0:25 | Privacy panel up front — not at the end | “Everyone’s going to show you a bot that buys stuff. Let me first show you how little power I gave mine.” | Panel live, clean seeded data |
| 0:25–1:00 | Signal fires: “out of coffee in ~4 days” | “It derived this from your Recharge cadence — here are the only 3 fields it used. No profile, no history hoard.” | Trigger the signal live (or pre-fired) |
| 1:00–1:40 | Tavily compares 3 shops; picks best under cap | “It compared across three shops and picked the best within my £40 cap — scoped to consumables only.” | Watch Tavily calls; cached fallback ready |
| 1:40–2:20 | Order placed on real Shopify store; audit row appears | “Real order, on a real store. And here’s the full log of what it knew, compared and chose.” | Order endpoint armed; audit row visible in panel |
| 2:20–3:00 | Revoke the token mid-demo; agent goes inert | “One tap — revoked. It can’t spend a penny now. Your cart runs itself, and only you can see what it knows.” | Verify inert state on screen |

Closing line (memorize) “Autonomous commerce isn’t blocked by AI — it’s blocked by trust. We built the trust layer that makes your cart safe to hand over.”

7. Judging Q&A Allocation

| Question type | Who answers | Key points |
| --- | --- | --- |
| “Why trust this agent?” / security architecture | Lucas | Zero Trust, scoped tokens (cap/category/TTL), RLS per-row ownership — home turf; reads as deep commerce-stack understanding (scored criterion) |
| Trust research backing | Lucas | 79% privacy concern (Visa 2025); 42% fear losing control, 28% transparency (Checkout.com); design mirrors Visa’s intent/cart/payment mandate model |
| Standards alignment | Lucas | Tokens and mandates modelled on UCP/AP2 — the Google/Shopify/Walmart/Stripe standard layer; not bespoke plumbing |
| Agent behaviour, price comparison quality | Gabriel | What the agent actually reasons over, how Tavily results are structured, decision loop design |
| Competitive positioning | Both (Lucas leads) | Restox/Marlo are data-hungry by design — following our lane would force them to throw away their core asset (the profile). GhostCart is crypto-anonymity; we are consumer-trust. |
| Business impact / viability | Gabriel | Plausible value: consumables are the highest-frequency, lowest-decision-effort category — trust unlocks it first |

8. Submission Checklist (16:10–16:30)

Repo: clean README — one-liner, privacy architecture table, UCP/AP2 alignment, run instructions, team credits.

Live URL: Vercel deploy with Supabase + Tavily env vars; tested from a clean/incognito browser before freeze.

Recording: 3-min fallback video of the full loop, attached to submission.

Track: Agentic Commerce as primary (agents discover, compare, transact); note blend with New Ways to Buy (subscriptions).

Grok Bot usage explicit: named in README and demo — “meaningful use of agents” is its own scored criterion; don’t make judges infer it.

Bottom line Lucas builds the half of the product that’s unique in the room (the trust layer); Gabriel builds the half everyone else is building (the agent + UI). That’s exactly right — his half has to be good, and Lucas’s has to be better than anyone else’s. Protect the 10:30 contract, the 13:30 integration point, and the 16:30 freeze; everything else is detail.